## Slide 1
 | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 | Week 9 | Week 10
Phases | Commercial Scope, Proposal Review & Acceptance and Planning |  |  |  |  | Execution |  |  | Reporting | 
Requestor |  |  |  |  |  |  |  |  |  | 
Cyber Delivery Team |  |  |  |  |  |  |  |  |  | 
ITHC Vendor |  |  |  |  |  |  |  |  |  | 
Cyber Assistance Team |  |  |  |  |  |  |  |  |  | 
Submit ITHC request form
Delivery Teams make introduction, including detail process, urgency and requirements
High Level Design
IA Support Requirements
ITHC Vendor Doc’s
Share completed documents with ITHC vendor
Consult
Draft formal ITHC proposal including:
ITHC approach, duration, price (if applicable)and a proposed start date
(availability is typically 4-6 weeks in advance)
Share Proposal
No
Consult
Book ITHC Execution
Arrange ITHC Test Prep/Planning call
Consult
Proposal accepted?
Inform
Host Test Prep/Planning call, distribute pre-requisites and test access
Attend scoping call and implement prerequisites
Attend Calls
Undertake ITHC
Arrange/Host wash-up calls
Attend Calls
Compile Initial report
Release Final report
Review and Action
Review and consult
Issue report
Yes
Attend Calls